PART 1 — Evaluate Email Campaign Tools (Total: ~5–6 hours)

Step 1: Identify Candidate Tools (30–45 minutes)

- Start with the tools already discussed:

  - Woodpecker

  - Instantly.ai

  - Reply.io

- Research and add 2–3 more tools (goal: ~5 total). Suggested additions:

  - Lemlist

  - Mailshake

Step 2: Gather Core Data for Each Tool (2–2.5 hours)

For each tool, collect the following:

- Services offered

  - Cold email vs marketing campaigns

  - Personalization features

  - Automation capabilities

- Pricing

  - Monthly cost

  - Cost per inbox / user

  - Any scaling costs

- Commitment

  - Monthly vs annual plans

  - Contracts required?

- Scaling capability

  - Can it handle ~100,000 contacts?

  - Daily send limits

  - Inbox rotation support

- Campaign fit

  - Can you send 1–2 emails per contact only (not long drip campaigns)?

  - Easy campaign stop controls?

Tip: Spend ~20–30 min per tool max

Step 3: Build a Comparison Table (45–60 minutes)

Create a table (Excel or Google Sheets) with columns:

- Tool Name

- Services Offered

- Pricing

- Commitment

- Max Contacts / Scaling

- Email Strategy Fit (1–2 sends vs long-term drip)

- Pros

- Cons

Save this table to your shared drive

Step 4: Research Customer Reviews (1–1.5 hours)

For each tool:

- Search:

  - “<tool name> review”

  - “<tool name> pros cons”

- Focus on:

  - Deliverability issues

  - Ease of use

  - Scaling reliability

  - Support quality

- Add a “Review Summary” column:

  - 1–2 sentence summary per tool

Spend ~10–15 min per tool

Step 5: Make a Recommendation (45–60 minutes)

Write a short analysis answering:

- Which tool is best for:

  - Large contact volume (~100k)

  - Short campaigns (1–2 emails)

  - Cost efficiency

- Compare top 2–3 tools directly

- Clearly state:

  - Final recommendation

  - Why it wins

Step 6: Write a 2-Page Note (60–75 minutes)

Create a document that includes:

- Overview of the goal

- Summary of tools evaluated

- The comparison table

- Key insights from reviews

- Final recommendation

Save to shared drive

Step 7: Document Signup Requirements (30–45 minutes)

For your chosen tool, list:

- Account setup steps:

  - Email / domain connection

  - SMTP or Google Workspace setup

- Requirements:

  - Domain warmup needed?

  - Number of inboxes required?

- Technical setup:

  - SPF / DKIM / DMARC configuration

  - Sending limits

Add this as a section in your document

PART 2 — Extract Contacts for First Campaign (Total: ~4–6 hours)

Step 1: Validate Existing Data (45–60 minutes)

- Open Ryan’s CSV file

- Check:

  - Column structure

  - Key fields (name, email, company, website)

- Compare against your Neo4j data:

  - Do records match?

  - Are there duplicates?

  - Are fields consistent?

Step 2: Query Neo4j for Target Segment (60–90 minutes)

- Write a query to extract:

  - Mental health practices

  - Relevant roles (if available)

- Example filters:

  - Industry = mental health / behavioral health

  - Has website or domain

  - Has contact info

Includes time for debugging + refining query

Step 3: Identify Practice Size (60–90 minutes)

- Define size criteria:

  - Small: 1–10 employees

  - Medium: 11–50

  - Large: 50+

- If size not available:

  - Write a script to infer size using:

    - Website content

    - Number of staff listed

    - External enrichment

Step 4: Filter Target Contacts (45–60 minutes)

- Keep only:

  - Small practices (primary target)

  - Valid emails

  - U.S.-based (if required)

- Remove:

  - Duplicates

  - Generic emails (info@, support@)

Step 5: Generate First Campaign List (30–45 minutes)

- Select a manageable batch:

  - ~100–500 contacts for first run

- Ensure each record includes:

  - Name

  - Email

  - Company

  - Website

  - Role (if available)

Step 6: Save Output (15–20 minutes)

- Export cleaned data to CSV

- Name clearly:

  - mental_health_small_practices_batch1.csv

- Upload to shared drive

Step 7: Validate Emails (30–45 minutes)

- Run email validation (if tool available)

- Remove invalid or risky emails